EECS 581: Software Engineering II

Team Meeting Log

Complete one log for every team meeting, including meetings you hold on your own outside the weekly standup. Store completed logs in teams GitHub repository.

| Team # | 14 |
| --- | --- |
| Date | 09/15/2026 |
| Time (start – end) | 6:00 - 7:00 pm |
| Location | Eaton 3001 |
| Meeting objective | Discuss teams and where each team should start |

Attendance

List every team member. Mark present or absent, and note the reason for any absence.

| # | Team member | Present | Absent | Reason if absent |
| --- | --- | --- | --- | --- |
| 1 | Lydia Peng | Yes |  |  |
| 2 | Jaycob Campos | Yes |  |  |
| 3 | Nick Heyer | Yes |  |  |
| 4 | Jonathan A Kazmaier | Yes |  |  |
| 5 | Andrew J Kruckemyer | Yes |  |  |
| 6 | Khang D Phan | Yes |  |  |

1. Task Completion Confirmation

What each member committed to at the last meeting, and where it stands now. Use: Completed / In progress / Not started.

| Team member | Task assigned last meeting | Status |
| --- | --- | --- |

2. Discussion Summary and Decisions Made

What the team discussed and what you decided. Record decisions clearly enough that an absent teammate could catch up from this alone.

Discussed who is on what team and which language we are going to use.

3. Roadblocks and Impediments

Anything slowing the team down — technical problems, unclear requirements, dependencies, scheduling. Note who is affected and what the team plans to do about it.

4. Tasks Allocated for Next Meeting

Every task needs a named owner and a due date. “The team will work on the UI” is not a task.

| Owner | Task | Due date | Est. hours |
| --- | --- | --- | --- |
| Jaycob | Board generation + testing | 9/20 | 4 |
| Lydia | Reveal logic, flag toggle, game state model | 9/20 | 4 |
| Andrew | Input handling (mouse clicks, keyboard) + timer | 9/20 | 3 |
| Nick | Create visual board | 9/20 | 3 |
| Jonathan | Front end pytest, interface contract | 9/20 | 1.5 |
| Khang | Game board pytest, readme | 9/20 | 1 |

5. Person-Hours Logged This Week

Required for the project documentation grade. Record actual hours spent on coding, testing, meetings, and documentation — excluding EECS 581 lectures. Keep this current every week; it cannot be reconstructed accurately at the end of the sprint.

| Team member | Work performed (day by day) | Hours |
| --- | --- | --- |
| Team total this week |  |  |